SOFTWARE, INC.

**System Test Plan for GolfScore**

**Revision 1.1**

**Nguyen Minh Duc**

**September 28, 2021**

Content

* **Introduction**
* Objective
* Test Description
* **DEPENDENCIES**
* **TEST REQUIRMENTS**
* **TEST TOOLS**
* **RESOURCE REQUIRMENTS**
* **TEST SCHEDULE**
* **RISK**
* **METRICS**
* **APPENDIX A- DETAILED RESOURCE REQUIRMENT**
* **APPENDIX B- DETAILED TEST SCHEDULE**
* **APPENDIX C- DETAILED TEST CASES**

* **Introduction**

1.1 Objective

This document explains the test plan for GolfScore version 1.1.

Contains information on what to test, how to test, and what not to test. This document alsThis document explains the test plan for GolfScore version 1.1.

Contains information on what to test, how to test, and what not to test. This document also includes a description of the test plan, the test to be performed, the test dependencies, the required resources, the test tools, and the matrices.

The focus of this test is to verify the Software Requirements Specification (SRS) for the GolfScore program, as included in Appendix A.

o includes a description of the test plan, the test to be performed, the test dependencies, the required resources, the test tools, and the matrices.

The focus of this test is to verify the Software Requirements Specification (SRS) for the GolfScore program, as included in Appendix A.

1.2 Test Description

Golfscore is a program used to generate tournament results for golfers on each course. This program takes one input file and produces three output text files.

The GolfScore program does not require external dependencies.

The test is carried out in the following phases.

* Input test To verify if the program can run correctly and handle input parameter errors as specified in the SRS.
* Main test To verify the correctness of the execution of the program, to verify if the program correctly processes the input data as specified and generates the required output.
* Output test To verify that the program produced the required output and saved it in the correct format and in the correct location.
* Regression Testing After the error needs to be identified and processed during testing, all tests are run again to ensure proper behavior.
* The following references were used in the preparation of this document.
* GolfScore Software Requirements Specification, Revision 1.
* System Verification Test Plan for Advanced Color Module, Revision 2.
* **Dependencies**

The development team is supposed to run your code during software unit test development and also run integration tests. Customer validation tests are supposed to be performed by field representatives in conjunction with customers.

The development team must make the program available before October 1, 2021 to be consistent with the established schedule.

* **Test Requirments**
* Entrance Tests :
* The program is Written in C or C++.
* The program runs on a PC running on Windows 2000 or later versions.
* The program can be run from command line prompt.
* The program should run with valid parameters.
* Main Tests :
* The number of golf courses specified for the tournament must be from 1 to 5.
* Each golfer is expected to play each course once.
* The number of golfers entered in each tournament can be from 2 to 12.
* Par for holes on each course must be either 3, 4 or 5.
* Score earned by a golfer for each hole played is between 0 and 6.
* There is a delimiter record that signal end of course records.
* There is delimiter record that signal ends of the input file.
* Exit Tests :
* The program should produce number of reports corresponding to specified options.
* The generated reports should be saved as text file in the specified output directory with the extension .rep
* If requested the tournament ranking report should contain a list of all golfers in the specified format.
* If requested the course report should contain a section for each Golf Course listed in the input Course Records in the specified format.
* **Test Tools**

To aid Testing process the following testing tools are required.

* Defect reporting and tracking software.
* Installation media for multiple Windows version above 2000.
* **Resource Requirements**

The following resource required

* GolfScore program version 1.1
* Three PC capable of hosting virtual machines.
* A virtualization software .
* Four Test Group personnel.
* **Test Schedule**

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Tests | Start | Finish |
| 1 | Test Development | 26.9.2021 | 01.10.2021 |
| 2 | Program Availability | 01.10.2021 | -- |
| 3 | Entrance Test | 02.10.2021 | 08.10.2021 |
| 4 | Main Test | 09.10.2021 | 19.10.2021 |
| 5 | Exit Test | 20.10.2021 | 27.10.2021 |
| 6 | Regression Testing | 28.10.2021 | 07.11.2021 |

* **Risks**

Without having a program that enforces compliance in the structure of input data there is a high probability of input data errors.

* **Metrics**

The following metrics data will be collected. Some will be collected prior to and some after product shipment.

Prior to Shipment

Effort expended during DVT, SVT and Regression each defect is attribute to

Test Tracking PTR S-Curve.

After Shipment

Defects uncovered and development phase each defect is attribute to Size of software.

**Appendix A – Detailed Resource Requirements**

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Tests | No.of Personnel | No.of Hours |
| 1 | Test Development | 4 | 48 |
| 2 | Entrance Testing | 4 | 48 |
| 3 | Main Testing | 4 | 80 |
| 4 | Exit Testing | 4 | 56 |
| 5 | Regression Testing | 3 | 72 |

* PC that are capable of hosting virtual machines are required such that the program can be tested on multiple version of windows.
* A virtualization software is required such that multiple windows version can be installed to test the program.

**Appendix B- Detailed Test Schedule**

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Tests | Start | Finish |
| 1 | Test Development | 28.9.2021 | 11.10.2021 |
| 2 | Program Availability | 11.10.2021 | -- |
| 3 | Entrance Test | 12.10.2021 | 18.10.2021 |
| 4 | Main Test | 19.10.2021 | 29.10.2021 |
| 5 | Exit Test | 30.10.2021 | 07.11.2021 |
| 6 | Regression Testing | 08.11.2021 | 17.11.2021 |

|  |  |  |
| --- | --- | --- |
| No. | Tests | Dependencies |
| 1 | Test Development | 4 PCs  4 Personnel |
| 2 | Program Availability | GolfScore program |
| 3 | Entrance Test | 4 PCs  4 Personnel  Virtualization software |
| 4 | Main Test | 4 PCs  4 Personnel  Virtualization software |
| 5 | Exit Test | 4 PCs  4 Personnel  Virtualization software |
| 6 | Regression Testing | 3 PCs  3 Personnel  Virtualization software |

**Appendix C – Test Cases**

|  |  |  |
| --- | --- | --- |
| No. | Test Case | Test Type |
| 1 | The program shall be Written in C or C++. | Non-functional |
| 2 | The program shall run on a PC running windows 2000 | Non-functional |
| 3 | The program shall run on PC running windows XP | Non-functional |
| 4 | The program shall run on PC running windows VISTA | Non-functional |
| 5 | The program shall run on PC running windows 7 | Non-functional |
| 6 | The program shall run on PC running windows 8 | Non-functional |
| 7 | The program shall run on PC running windows 10 | Non-functional |
| 8 | The program shall run as a stand-alone executable | Non-functional |
| 9 | Command line options -ctg shall be accepted | Functional |
| 10 | Command line options –c shall be accepted | Functional |
| 11 | Command line options –t shall be accepted | Functional |
| 12 | Command line options –g shall be accepted | Functional |
| 13 | The number of golf course 1 shall be accepted | Functional |
| 14 | The number of golf course 5 shall be accepted | Functional |
| 15 | The number of golf course -5 shall be accepted | Functional |
| 16 | The number of golf course 6 shall be accepted | Functional |
| 17 | The number of golf course 0 shall return an error | Functional |
| 18 | The number of golfers 1 shall return an error | Functional |
| 19 | The number of golfers 2 shall be accepted | Functional |
| 20 | The number of golfers 12 shall be accepted | Functional |
| 21 | The number of golfers 13 shall return an error | Functional |
| 22 | Par for hole 2 shall return error | Functional |
| 23 | Par for hole 6 shall return error | Functional |
| 24 | Par for hole 3 shall be accepted | Functional |
| 25 | Par for hole 4 shall be accepted | Functional |
| 26 | Par for hole 5 shall be accepted | Functional |
| 27 | Calling the program with command line option –ctg shall generate 3 output file trank.rep, golfer.rep, course.rep. If any of the file already exit the user shall prompted with a message that say file already exits and asking it to overwrite it or not. | Functional |
| 28 | Calling the program with command line option –c shall generate output file course.rep. If file already exit the user shall prompted with a message that say file already exits and asking it to overwrite it or not. | Functional |
| 29 | Calling the program with command line option –t shall generate output file trank.rep. If file already exit the user shall prompted with a message that say file already exits and asking it to overwrite it or not. | Functional |
| 30 | Calling the program with command line option –g shall generate output file golfer.rep. If file already exit the user shall prompted with a message that say file already exits and asking it to overwrite it or not. | Functional |
| 31 | If output cannot be saved due to insufficient permission the program shall display error. | Functional |